## Slide 1
Post-Acquisition Integration for Insurance Brokers
Operating Playbook for the Acquiring Principal
September 2026
Notes: Frame the deck: this is an operating playbook for the acquiring principal, not a diligence document.

## Slide 2
THE GOVERNING QUESTION
How will leadership protect the acquired revenue base while ensuring the integration delivers the value promised in the deal thesis?
01
Stand up an empowered integration office before close, not after.
Deal teams are rewarded for closing. The integration office is rewarded for realizing value. Separate the two, name one accountable leader from your best people, and have that leader report to you directly on a weekly cadence.
02
Protect the base for 100 days before pursuing synergy.
Dis-synergies land in months 1-6. Synergies land in months 6-24. Sequencing consolidation ahead of continuity destroys the revenue that funds the consolidation.
03
Track value capture in the P&L against a pre-close baseline.
Baseline, owner, timing, and dollar impact for every initiative. Activity is not value. A monthly dashboard is the only thing that distinguishes them.
THREE IMPERATIVES
Notes: The three imperatives are the spine of the whole playbook: integration office pre-close, protect the base 100 days, measure against a locked baseline.

## Slide 3
EXHIBIT 1
Five workstreams are key, but every dollar of deal value flows through the first two.
MECE test: Every integration activity maps to exactly one workstream. Workstreams 1 and 2 are principal-owned; delegating them is the most common structural error.
WORKSTREAM | VALUE AT STAKE | ACCOUNTABLE OWNER | DAY-1 NON-NEGOTIABLE
Clients & Revenue | 100% of the purchase price — the book is the asset; retention assumptions underwrite the multiple | Selling Principal + Assigned Producers | Tiered outreach complete to top tier: personal call from selling principal and producer, before any carrier or competitor makes contact
Producers & Talent | Book control — clients follow producers; a departing producer converts a purchase into a competitor | Acquiring Principal (not delegated) | Retention agreements presented in person; producer compensation mapping communicated individually, not by memo
Service & Technology | Cost synergy pool and the retention risk that offsets it (AMS conversion, service model, workflows) | Integration Lead + Operations | Service continuity: no degradation of in-flight renewals; interim workflow bridges documented
Carrier & Market Access | Market access, contingent income, and appointment continuity | Integration Lead + Principal | Consents and appointment transfers executed per the closing plan; production commitments re-based
Finance, Licensing & Risk | Compliance integrity and the credibility of every number in the deal model | CFO / Controller + Counsel | Premium trust accounting, entity and producer licensing, DRLP designations, and E&O continuity verified live
Notes: Workstreams 1 and 2 are principal-owned. Delegating them is the most common structural error.

## Slide 4
EXHIBIT 2
Value erodes before it accretes. Dis-synergies are front-loaded and largely controllable.
Structural relationship, not a forecast. Populate with your own deal model. Research on merger performance finds companies that outperform in the early integration window are highly likely to sustain that advantage three years on. Revenue-synergy achievement correlates strongly with direct senior-leader involvement.
VALUE BRIDGE COMPONENT | WINDOW | DRIVER | CONTROL LEVER
Acquired Run-rate EBITDA | At close | Diligence-normalized baseline — the number every subsequent variance is measured against | Lock the baseline in writing pre-close; separate contingents and rate tailwind from organic
– Client Attrition | Months 1-12 | Service disruption, relationship transfer failure, competitor poaching on announcement | Tiered communication plan; freeze remarketing and rounding until service is stable
– Producer / Staff Loss | Months 4-8 | Announcement energy fades; comp ambiguity; culture mismatch selects out the most marketable people first | Retention agreements at announcement; comp Harmonized on a stated date; skip-level listening
– One-time Integration Cost | Months 1-18 | AMS conversion, systems, legal, retention bonuses, dual-running of functions | Budget explicitly and report separately from run-rate — blending the two hides the truth
+ Cost Synergy | Months 6-24 | Back-office consolidation, vendor and carrier rationalization, occupancy, span-of-control | Named owner and dollar target per initiative; do not bank pre-close estimates
+ Revenue Synergy | Months 9-36 | Cross-sell, account rounding, upgraded market access, specialty capability transfer | Gate on retention stability; activate only after the 180-day checkpoint clears
= Realized Run-rate EBITDA | Month 24 | The only number that validates the deal thesis | Monthly dashboard to the principal; month-12 and month-24 post-mortem against the model
Notes: Dis-synergies are front-loaded and largely controllable. Populate the bridge with the client's own deal model.

## Slide 5
EXHIBIT 3
Sequence in three stages, each behind a gate. Do not advance on schedule, advance
on evidence.
STAGE 0
Pre-close
T-60 to close
Integration office stood up and staffed with top performers, not the available. Baseline locked. Workstream owners named. Retention packages structured and priced. Producer comp mapping built. Communication sequence agreed with the seller as a deal document. Day-1 readiness checklist closed out: payroll, benefits, licensing, appointments, E&O, systems access.
OWNER
Acquiring Principal
GATE TO ADVANCE
Day-1 readiness checklist 100% closed — no open items carried across close
STAGE 1
Continuity
Day 1 – Day 100
Joint announcement with both principals visibly aligned and the seller's ongoing role stated specifically. 1:1 with every producer and key service employee inside week 1. Tiered client outreach executed on the plan. Carrier consents confirmed. Weekly integration cadence with the principal in the room. Quick wins delivered to the acquired team. AMS target and conversion plan decided — decided now, executed later. Zero degradation of in-flight renewals.
OWNER
Integration Lead; Principal Chairs weekly
GATE TO ADVANCE
Day-90 retention at or above deal-model assumption AND zero unplanned producer departures
STAGE 2
Consolidation
Month 4 – Month 12
AMS conversion executed with dedicated resources and data-quality gates. Service model and workflows harmonized. Compensation and titles aligned on the announced date. Back-office, vendor, and occupancy synergies executed against named targets. Turnover reviewed monthly — exposure concentrates in months 4–8. Brand transition on the timeline the client base absorbs, not the marketing calendar.
OWNER
Integration Lead + Operations
GATE TO ADVANCE
Day-365 retention ≥ threshold AND conversion complete with no service SLA breach
STAGE 3
Growth
Month 9 – Month 24
Cross-sell and account rounding activated. Specialty and market-access capability transferred in both directions — the acquired firm's best practices adopted, not overwritten. Producer hiring on the combined platform. Month-12 and month-24 post-mortem against the deal model, feeding the next acquisition thesis.
OWNER
Principal + Producers
GATE TO ADVANCE
Realized run-rate EBITDA reconciled to the deal model
Stage gates are binary and evidence-based. A missed gate stops the next stage. It does not shorten it.
Notes: Advance on evidence, not schedule. A missed gate stops the next stage — it does not shorten it.

## Slide 6
EXHIBIT 4
Present six metrics, one page, monthly to the principal. A miss is an integration failure until proven otherwise.
Reported on one page. If the dashboard cannot be produced in the first 30 days, the baseline was never properly locked.
METRIC | SOURCE / CADENCE | THRESHOLD | ESCALATION IF BREACHED
Premium retention, acquired book | AMS + carrier reports; 90 / 180 / 365 day | ≥ 90% of premium at 12 months; deal-model assumption at 90 days | Root-cause by account and producer within 10 days; principal -led recovery calls
Top-20 account retention | Producer attestation; monthly, year 1 | Zero unplanned losses | Principal joins the next renewal meeting personally
Producer retention vs. close | HR; continuous | 100% of producers under retention agreement | Same-day escalation to principal; treat as a deal-model event, not an HR event
Voluntary staff turnover | HR; monthly, 18 months | At or below acquirer baseline | Skip-level listening in the affected function within two weeks
Synergy capture vs. target | Finance; monthly by initiative | Owner, dollar target, and date on every initiative | Re-baseline or replace the initiative — never quietly carry it forward
EBITDA vs. deal model | Finance; monthly, integration cost shown separately | Within model tolerance | Variance walk to the principal, decomposed by bridge component (Exhibit 2)
Notes: Six metrics on one page, monthly to the principal. If the dashboard can't be produced in 30 days, the baseline was never locked.

## Slide 7
DECISIONS REQUIRED FROM THE PRINCIPAL
Five decisions, this week — each has a default that costs money if left unmade
1
Who leads integration, with what authority, and what budget, and what comes off their plate to make room for the work
INPUT FROM
Principal
DEADLINE
Before LOI expiry
2
Retention economics: who gets an agreement, at what value, presented on what day
INPUT FROM
Principal + Counsel
DEADLINE
Pre-close
3
AMS end state and conversion date, including the decision to run parallel and what that costs
INPUT FROM
Operations + Integration Lead
DEADLINE
Pre-close decision, post-close execution
4
Integration model: absorb, best-of-both, or preserve as a standalone office — stated explicitly, because the acquired team will infer an answer if you don't give one
INPUT FROM
Principal
DEADLINE
Before announcement
5
What the seller is accountable for post-close, tied to the earnout, in named accounts and dates
INPUT FROM
Principal + Selling Principal
DEADLINE
Definitive agreement
Notes: Close on these five. Each has a default that costs money if left unmade.

## Slide 8
Every hour your principals spend on data migration is an hour they're not spending with the producers and clients you just paid for. Cogneesol runs the AMS conversion and multi-agency reporting consolidation, so your integration office can own what drives the deal.
cogneesol.com
Notes: Close: Cogneesol takes the conversion and reporting load so the principals stay on producers and clients.